## Slide 1: The XRISM mission status
Y. Terada (XRISM Science Operations Lead), S. Watanabe (XRISM PM), M. Tashiro (XRISM PI),
On behalf of XRISM Collaboration

## Slide 2: XRISM collaboration
354 Scientists
134 XRISM Science Team (79 JAXA, 43 NASA,12 ESA),
39 XRISM Guest scientist, 48 PD, and 133 Graduated students
2025.7.7-11, XRISM Science Meeting #8 (last)
-- CLOSED for Performance Verification Publication
Open for everybody now.

## Slide 3: XRISM Payload Instruments
Japan-US X-ray mission with ESA
Launch on 7 Sep 2023
Instruments; Resolve and Xtend
Parameters | Resolve | Xtend
X-ray Mirrors | Conically approximated Wolter I optics (203 nested shells) | 
Focal Length | 5.6 m | 
Angular Resolution | arcmin (HPD) | arcmin (HPD)
Detector Technology | X-ray micro calorimeter | X-ray CCD
Effective Area | cm2 @ 6 keV | cm2 @ 6 keV
Field of View | arcmin2 | arcmin2
Energy Range | 0.3 (1.7) – 12 keV | 0.4 – 13 keV
Absolute Energy Scale | eV (1.7-12 keV) eV (5.4-9 keV) | -
Energy Resolution | eV FWHM @6 keV (H) | eV @ 6 keV, EOL
Non-X-ray Background | c/s/keV/array | c/s/keV/arcmin2/cm2 in 5-12 keV
Time resolution | 5 μs (M/M), 80 μs (L) | 4 s (full window) , 0.5 s (1/8 window)
Absolute Timing Accuracy | ms | -
Parameters | Resolve | Xtend
X-ray Mirrors | Conically approximated Wolter I optics (203 nested shells) | 
Focal Length | 5.6 m | 
Angular Resolution |  | 
Detector Technology | X-ray micro calorimeter | X-ray CCD
Effective Area |  | 
Field of View |  | 
Energy Range | 0.3 (1.7) – 12 keV | 0.4 – 13 keV
Absolute Energy Scale |  | -
Energy Resolution |  | 
Non-X-ray Background |  | 
Time resolution | 5 μs (M/M), 80 μs (L) | 4 s (full window) , 0.5 s (1/8 window)
Absolute Timing Accuracy |  | -
High-energy-resolution spectroscopy & large FOV imaging in keV band
Tashiro et al. PASJ 2025

## Slide 4: Ground development since 2017
© JAXA
Thermal Vacuum test @TKSC
2016
2018
2019
2021
2020
2017
NASA-JAXA
XARM Proposal
Lessons & Close
Investigation
Hitomi Failure
Hitomi Lessons
XARM proposal
JAXA-NASA collaboration
JAXA MDR/SRR
JAXA pre-project start
NASA project start / NASA CDR
JAXA PDR
XARM XRISM
Launch!
JAXA CDR/MOR
JAXA PQR/PSR
JAXA CDR
Basic design
Detail design
Fabrication
Verification Tests
Integration
Vibration test @TKSC
Ship to TNSC
Ground Calibration
2023
2022

## Slide 5: Now, in Nominal Operation Phase
We are here.
AO-2 observations are on going (AO-3 coming soon)
Official Nominal operation phase ends in Aug 2026 (3 yr after launch)
– extension : under review
Thank you for IACHEC collaboration
Performance Verification & Calibration
Launch
Critical
Commissioning
Guest Observation prog. (cycle 1)
Sep
2023
Feb
2024
Aug
2024
Initial
Nominal Operation phase
Time
Aug
2025
Oct
2025
Guest Observation prog. (cycle 2)
Jun
2026
Guest Observation prog. (cycle 3)
GV open operation & Calibration
May
2027
Sep
2026
Nominal Operation
next
Jun
2027
(cycle 4?)

## Slide 6: Sep 2025: Resolve Gate Valve Open operation #4
Midooka et al JATIS 2021
Detector
Gate Valve
He tank
Resolve Dewar & cryocoolers
Fujimoto et al JATIS 2017
We performed GV Open operation #4 in Sep 2025 (between AO-1 and AO-2)
Vibrate GV under warm (0℃/28 min) & cold (-15℃/37 min) conditions
– GV is still closed. No damage on instruments

## Slide 7: Publication on XRISM instruments / science
XRISM related papers: Total 120
Coming soon…
The Dynamic Universe through High-Resolution X-Ray Spectroscopy (Springer, 2026-2027)
PASJ XRISM Special Issue 2026
https://academic.oup.com/pasj/issue/77/Supplement_1
JATIS XRISM Special Section 2026
https://www.spiedigitallibrary.org/journals/Journal-of-Astronomical-Telescopes-Instruments-and-Systems/volume-11/issue-4#SpecialSectionontheXRISMXRayObservatory
26 Papers
22 Papers
Nature:
5 papers
Nature Astronomy:
2 papers
Ph.D Thesis
> 9 PhD

## Slide 8: Status (Spacecraft / Operation)
Spacecraft bus system is healthy!
  No degradation of solar array paddle (4,600-4,800W)
  No degradation on battery
  Attitude control system is stable / No FDIR has been issued.
  (sometimes, GPSR fails to receive GPS signals)
Orbit
  Inclination ,Altitude 575 km (at launch)  530 km (Apr.2026)
    Many Alert of Starlink approach (at 540 km)  reduced.
  Altitude drop is due to solar activity
    Same as Suzaku, Astro-H, etc.
    expecting to keep >500 km until ~ 2033
Operation
  In nominal (no major issue)
    Control at JAXA ISAS/SSOC
    SX-downlink, S-uplink at USC/KTU4
    S-down/up at JAXA GN/SiGN, NASA NSN

## Slide 9: Quick Status of Resolve
Continue to meet energy-resolution requirement < 5 eV
    12 Oct 2023 2 Apr 2026
No degradation on ADR recycle / coolers
Lifetime of liquid He : ~ 2029-2030  Then, Cryogen free mode
He Tank Temperature (K)
Sensor Temperature (mK)
Launch
Resolve commissioning
See presentations by Eckart, Porter, Kilbourne etal

## Slide 10: Quick Status of Xtend
See presentations by Suzuki, Yoneyama, Inoue, etal
No unexpected degradation
  Energy resolution 170 - 180 eV
  Effective area, quantum efficiency
No major contamination
Keep lowest background level
Days after launch

## Slide 11: Quick Status of Science Operations
See presentations by Terada, Yoshimoto etal

## Slide 12: 19 Presentations in this IACHEC workshop
Mission/Science Operations Status
  XRISM mission status Yukikatsu Terada
  XRISM Science Operations detail and latest status Yukikatsu Terada
  Current status of XRISM/Xtend Transient Search Marina Yoshimoto
XRISM/Resolve
  Resolve’s energy scale calibration and associated uncertainties Megan Eckart
  Reconstructing the time dependent energy scale for XRISM/Resolve Scott Porter
  XRISM/Resolve Mid-res Analysis Hiromitsu Takahashi
  The In-Orbit Instrumental Background of the Resolve X-ray Spectrometer on the XRISM Observatory Caroline Kilbourne
  XRISM Resolve Spectra of N132D Hiromasa Suzuki
  Spectral Models for Cas A based on XRISM Resolve Manan Agarwal
XRISM/Xtend
  XRISM/Xtend calibration status: effective area, contamination, energy resolution, and pile-up Tomokage Yoneyama
  XRISM/Xtend calibration status: detector response and non-X-ray background Hiromasa Suzuki
  Flaring events seen by XRISM/Xtend during night‑Earth observations Hiromasa Suzuki
XRISM + IACHEC collaboration
  XRISM-NuSTAR-XMM-Newton-Chandra Effective Area Cross-calibration using 3C 273 Aysegul Tumer
  XRISM Microcalorimeter View of Cassiopeia A: A Bayesian Analysis with UltraSPEX Manan Agarwal
  In-orbit cross-calibration of the effective area and quantum efficiency of the Soft X-ray Imager for Xtend onboard XRISM Shun Inoue
  Tycho's SNR: Bayesian insights based on Chandra and XRISM Resolve data Leila Godinaud
  Cross-Calibration of XRISM Resolve and Xtend with Several Nearby Galaxy Clusters Itsuki Aihara
  Verification of the Timing Accuracy of XRISM/Resolve with the Updated CALDB Yugo Motogami
  Relative Energy Calibration Accuracy of XRISM/Resolve and NuSTAR Megumi Shidatsu
Many XRISM members are here in this room. Let’s discuss.

## Slide 13: Thank you.